## Slide 1: CS250 Agile Presentation
6.17.2023
Anthony Fillmore

## Slide 2: Agenda
Roles on the Scrum Agile Team
SDLC: Phases of Agile
Why Agile?
Project Factors – Agile vs WaterFall
Summary
Next Steps
Questions?

## Slide 3: The Scrum Agile Team
Scrum Master
Scrum Master
  Facilitates Scrum ceremonies and removes blockers
  Improves productivity and project delivery.
  Champions Scrum principles.
  Provides coaching and mentoring
  Facilitates open communication
Notes: Scrum Master
The Scrum Master is responsible for facilitating Scrum ceremonies (sprint planning, daily standups) and ensuring that the team adheres to the principles and practices of Scrum. Acting as a coach, mentor, and facilitator, they help team achieve their goals while improving efficiency. They are critical in removing blockers on projects, promoting cross team communication and collaboration. Without a Scrum Master, the team would struggle to understand and implement the Scrum framework correctly and blockers could derail a projects progress. Ceremonies would could become inefficient, blockers could take longer to remove and cross team collaboration would suffer. These issues lead to duplicate work, rework, missed deadlines and a poor final product. (Cobb, 36)
Why not a traditional Project Manager? A Scrum Master focuses on facilitating the team, while a Project Manager focuses on managing the project. Scrum Masters promote self-organization and empowers the team, leading to increased ownership and engagement.

## Slide 4: The Scrum Agile Team
Product Owner
Product Owner
  Represents stakeholders and defines product backlog.
  Aligns team with product vision and priorities.
  Drives customer value and business success
  Crucial in clarifying product requirements and goals
  Liaison between external stakeholders and project members
Notes: Product Owner
The Product Owner represents project stakeholders, including executives and business partners. They help set Epic goals (We’ve agreed we can deliver X this quarter), which break down into workable stories for Developers and Testers. They are responsible for defining and prioritizing the product backlog of those stories and they work closely with the team when questions arise about requirements. If you remove the Product Owner from the Scrum team, the team will lack a clear understanding of the project goals. The Product Owner makes sure the team is working on the most impactful, meaningful stories by ensuring the backlog is prioritized with the stories that are most impactful to project progress. (Cobb, 35)
You might wonder how a Product Owner is different from a Business Analyst. Product Owners are responsible for product vision and works closely with all stakeholders to set goals and define project requirements. They have decision-making authority and take ownership of the product's success. Their role is broader than the Business Analyst who traditionally lacks the authority to make direction decisions, like giving priority to feature X over feature Y. The product owner can do this, and more, which provides the benefit of streamlining the development team preventing rework and shortening the amount of time required to plan work.

## Slide 5: The Scrum Agile Team
Developer
Developer
  Designs, codes, and delivers product increment.
  Collaborates by pair programming/swarming
  Enables continuous improvement and value delivery.
  Translates business requirements into technical delivery
  Innovates creative solutions
  .
Notes: Developer
Developers are responsible for designing, coding, and delivering features. They work iteratively, laying the ground-work and then adding on piece by piece until the final product is delivered. This builds a kind of “muscle memory”, which allows the development team to move more quickly, and change direction without losing much time. They also use pair programming and mob swarming code, which fosters a collaborative environment and allows other team members to skill up while still delivering value. Particularly complex code is designed by a diverse set of voices and problems are solved with more consideration. Without developers, there would be no one to build and deliver features and the project would be halted. Their expertise is key in translating business requirements into technical requirements, and then building a product that meets the business’s needs. (Cobb, 38)

## Slide 6: The Scrum Agile Team
Tester
.
Tester
  Identifies and resolves defects early.
  Ensures code is tested functionally
  Ensures product quality by reducing bugs
  Improves product quality and customer satisfaction.
Notes: Tester
Testers help ensure the quality and reliability of the product by helping set functional requirements for the code. They work with developers to define test cases, execute tests (unit, integration and functional) and identify bugs. This role is critical because they ensure the end-product has less issues, minimizing bugs and ensuring code is built to industry standard. Developers spend less time trying troubleshooting new code releases and fixing bugs, which frees them to continue developing new features. (Cobb, 38)

## Slide 7: Executive Support Maximizes Agile Benefits
Executives can facilitate Agile success by:
  Support and buy-in for Scrum methodology.
  Empower Product Owners and delegate authority to Scrum Masters.
  Promote transparency, collaboration, and continuous improvement.
  Allocate resources for training and capital investments.
  Champion products and efforts related to transition
  Benefits
  Faster delivery of incremental value to customers.
  Enhanced collaboration and communication within the team.
  Increased flexibility and adaptability to changing requirements.
Improved transparency and visibility into project progress.
Increased customer satisfaction through continuous feedback and involvement.

## Slide 8: Software Development Lifecyle
Phases of Agile
Defining the Requirements:
  Continuous collection, refinement, and prioritization of requirements.
  Customer involvement and feedback throughout the project.
Design:
  Iterative and incremental solution design.
  Collaborative design sessions with the development team.
Implementing the Design:
  Short iterations (sprints) for development.
  Continuous communication and collaboration among developers, Scrum Master, and Product Owner.
Testing:
  Integrated testing throughout the development process.
  Collaboration between developers and testers for quality assurance.
Release:
  Regular releases of working software increments.
  Coordination between Scrum Master, Product Owner, and customers.
Maintenance:
  Product Owner as a liaison between the team and customers for long-term maintenance.
  Prioritization of bug fixes, new features, and enhancements based on customer needs.
Notes: Defining Requirements:
Collecting requirements, refining them and then prioritizing them is an iterative process that fosters an ability to change direction quickly when requirements for a project inevitably change. Using user stories, backlog grooming, and sprint planning allows the team to focus on features that matter. Developers have clear goals and spend less time planning, which leads to faster delivery of features.
Design:
Design occurs iteratively and incrementally through collaborative design sessions involving the development team. Decisions are made and then refined as needed based on feedback or changing requirements. Story mapping, MVP (minimum viable products) and product prototypes all play a role in finalizing design and showing back value to customers.
Implementing the Design:
Sprint work includes stories that are small enough to achieve through short iterations, delivering value frequently. This allows them to iterate on the design, building the product piece by piece delivering value while allowing for quick direction change. Collaboration between developers in the form of pair programming and mob swarming allow for complex problems to be solved by diversity of thought. Regular communication among the team allows for a continuous feedback cycle, allowing for quick direction changes when necessary.
Testing:
Testing is paired with feature develop throughout the life of the project. This allows for a fast feedback loop between developers and testers, giving them the agility to solve problems before the product accumulates them. Product quality is improved through this partnership, allowing for techniques like test-driven development and automated testing. These techniques will improve quality and efficiency, allowing for more time to innovate solutions that provide business value.
Release:
Regular release of code and features allows the team to iteratively improve their product, while maintaining stability and reducing impact vectors. Features that are quick from delivery to release provide immediate value to stakeholders, raising customer satisfaction and increasing our business’s competitive advantage. A CICD pipeline ensures releases are tested prior to being released, and automate the process of pushing code, testing code and releasing code to the environment. It also allows for quickly backing out changes, ensuring the team can prevent business impact and minimizing downtime.
Maintenance:
Collaboration between the Product Owner and stakeholders facilitates long-term maintenance. It ensures the project has a close feedback loop for prioritization of bug fixes and new features based on business needs. Regular backlog refinement sessions can identify stories that no longer provide value, removing them ensures the backlog has only value add work. Maintenance is a crucial part of the product lifecycle because it reduces technical debt, providing a stable product that services business needs and ensures business continuity.
By adopting an Agile approach to the software development lifecycle, we can ensure a customer-centric development process that delivers high-quality products. Our teams will respond effectively to changing requirements, optimize efficiency, and give our business and edge over the competition.

## Slide 9: Why Not Waterfall?
Lack of flexibility and adaptability in Waterfall
Limited customer involvement throughout the development process
Reduced collaboration and communication compared to Agile
Longer time-to-market due to sequential nature
Higher risk of delivering inaccurate solutions
Negative impact on client satisfaction, business growth, cost, and return on investment
Notes: With a Waterfall development approach, the process and outcome of the SNHU Travel project would have been delayed significantly, especifically when requirements shifted to Health and Wellness Travel packages. Here are a few ways the project would have been impacted:
Lack of Flexibility and Adaptability:
  Waterfall follows a linear and sequential process, making it challenging to make changes late in the project. (Cobb)
  The shift to Health and Wellness Travel packages would require revisiting previous project phases, resulting in delays and potential rework.
Limited Customer Involvement:
  Waterfall methodology typically involves limited customer engagement during the development process. (Hoory & Bottorff, 2022)
  The development team would have continued to develop features based on outdated requirements, missing the shortened deadline and impacting the business’s bottom line.
Reduced Collaboration and Communication:
  Waterfall promotes a siloed approach, with limited collaboration and communication between the project team and stakeholders. (Cobb)
  The lack of ongoing collaboration and feedback loops could lead to low value features, bugs and team ineffeciencies.
Longer Time-to-Market:
  Waterfall's sequential nature and lack of adaptability can lead to longer development cycles. (Hoory & Bottorff, 2022)
  The process of transitioning to Health and Wellness Travel packages would put the shortened deadline at risk, causing the business to miss their opportunity window.
Business Value Not Delivered:
  In Waterfall, there is a higher risk of delivering products that don’t meet business needs due to limited feedback loops. (Cobb)
  The shift in requirements for our Travel Project could lead to delivering features that don’t provide business value, reducing our competitive advantage.
The Waterfall approach would have negatively impacted the outcome of the SNHU Travel project as we would not had a tight feedback loop, nor the agility to change directions quickly. We would have been unaware of the changing requirements and the Waterfall framework would have prevented us from changing our planned work in time to meet the deadline. Missing the deadline would mean losing our competitive advantage in the form of missing our opportunity window for wellness packages.

## Slide 10: Agile vs. WaterFall
Factors to Consider
Size of the Project:
  Waterfall: Well-defined, large-scale projects with stable requirements.
  Agile: Smaller to medium-sized projects with evolving requirements.
Stability of Requirements:
  Waterfall: Projects with stable and clearly defined requirements.
  Agile: Projects with dynamic and evolving requirements.
Empowerment of the Product Owner:
  Waterfall: Limited empowerment of the Product Owner.
  Agile: Strong empowerment of the Product Owner.
Notes: There are three factors I would focus on to determine which methodology should be used on a project.
Size of the Project:
  Waterfall: Well-defined, large-scale projects with stable requirements and predictable outcomes. (Hoory & Bottorff, 2022)
  Agile: Smaller to medium-sized projects with evolving requirements and the need for flexibility.
Stability of Requirements:
  Waterfall: Projects with stable and clearly defined requirements that are less likely to change. (Hoory & Bottorff, 2022)
  Agile: Projects with dynamic and evolving requirements that require continuous refinement and adaptation.
Empowerment of the Product Owner:
  Waterfall: Limited empowerment of the Product Owner, with decisions primarily made by the project manager or stakeholders. (Hoory & Bottorff, 2022)
  Agile: Strong empowerment of the Product Owner, allowing them to represent the client, make decisions on their behalf, and prioritize the product backlog

## Slide 11: SUMMARY
By choosing Agile we can harness the power of the agile process, providing flexibility, creating a culture of collaboration and deliver incremental value in real time. We can enable our organization to swiftly respond to changing market demands, deliver high-quality products, and gain a competitive edge over our competitors. To stay ahead of the curve, we need to shift to Agile as soon as possible. This shift requires your support to be successful, let’s act now!

## Slide 12: Action Items
Pilot Project for Application X
Allocate budget and personnel
Identify roles
Director level sponsor
Funding for:
Agile Training for the Team
Hire Agile coaches who are experts in their fields
Create a “Dojo” space to facilitate transition
Long Term Agile Transition Plan
Executive sponsors
5 year plan
Budgets developed
Metrics Identified
Notes: Here is the action I’m requesting Executive level support on taking as soon as possible. I need volunteers for Champions for each of these headline items as it will be critical to the success of our shift!
Pilot Project for Application X
Allocate budget and personnel resources for the pilot project
Identify roles within the Agile team, including Scrum Master, Product Owner, and Developers
Appoint a Director-level sponsor to provide support and guidance throughout the pilot project
Funding for Agile Training
Allocate funds for Agile training programs for the team members
Hire Agile coaches who are experts in their respective fields to provide guidance and mentorship
Create a dedicated "Dojo" space to facilitate the transition to Agile practices and encourage collaboration
Long-Term Agile Transition Plan
Assign executive sponsors to champion the Agile transition and provide strategic oversight
Develop a comprehensive 5-year plan outlining the steps and milestones for the Agile adoption process
Allocate budgets specifically for the Agile transition, considering training, infrastructure, and necessary resources
Identify and establish relevant metrics to measure the success and progress of the Agile transition journey
Having Champions for each of these initiatives will allow us to set the stage for a successful Agile transformation within our company. The pilot project will provide valuable insights and feedback, while funding Agile training and hiring Agile coaches will empower the team to embrace and excel in Agile practices. A well-planned long-term transition plan, supported by executive sponsors and dedicated budgets, will ensure a smooth and effective shift towards Agile methodologies, resulting in improved productivity, collaboration, and business outcomes.

## Slide 13: Questions?

## Slide 14: THANK YOU
Anthony.Fillmore@snhu.edu
CS250 Agile Development Final

## Slide 15: References
Cobb, C. G. (2015). The Project Manager's Guide to Mastering Agile: Principles and Practices for an Adaptive Approach (p. 10). Hoboken, NJ: Wiley.
Hoory, L., & Bottorff, C. (2022, Aug 10). Agile vs. Waterfall Methodology. Forbes. Retrieved from https://www.forbes.com/advisor/business/agile-vs-waterfall-methodology/